unimap 项目 2026 年 6 月提交梳理

统计范围：2026-06-02 至 2026-06-29；分支：## develop...origin/develop；提交数量：133；生成日期：2026-06-29。

一、总体概览

6 月提交主要围绕安全加固、调度器完善、搜索引擎适配、浏览器采集链路、强类型重构、Web 测试覆盖率提升和工程卫生清理展开。整体上，项目从功能补齐和问题修复逐步转向接口边界强类型化、模块拆分、测试补齐与运行时产物治理。

二、关键统计

| 指标 | 结果 |
| --- | --- |
| 提交数量 | 133 |
| 首个提交日期 | 2026-06-02 |
| 最后提交日期 | 2026-06-29 |
| 作者 | ElaineRosa6 |
| 变更文件数 | 723 |
| 行数统计 | +60552 / -35442（包含文档归档、运行时产物清理等机械性变更，仅作规模参考） |

三、阶段梳理

| 时间 | 阶段主题 | 主要内容 |
| --- | --- | --- |
| 6/2-6/3 | 多用户认证、调度器与通知基础闭环 | 新增用户注册/登录/CRUD/密码管理，修复认证安全问题；优化定时任务前端、Runner 验证、飞书通知和 bridge token 认证。 |
| 6/7-6/9 | 采集链路、搜索引擎适配与大文件拆分 | 修复扩展采集 0 assets、重配对和选择器问题；新增/修正 Censys、DayDayMap、GreyNoise 等适配；完成 scheduler、tamper、screenshot、config、adapter 等大文件拆分。 |
| 6/10-6/12 | 网络采集、Web 安全稳定性与强类型边界 | 接入 L1 Network 采集；修复数据竞态、XSS、panic recovery、CSP、rate-limit 等问题；引入 typed boundary structs，完成查询历史服务端持久化。 |
| 6/15-6/18 | 浏览器采集字段修复、Hunter/ZoomEye/Shodan 闭环与 UI 调整 | 集中修复 FOFA/Hunter/Quake 选择器、Hunter 字段清洗、ZoomEye title、Shodan timestamp；修复 P0 admin-token 权限提升；现代化 Web UI。 |
| 6/20-6/23 | 引擎收敛、API 模式启用、安全审计与 map→struct 迁移 | 移除 BinaryEdge/Onyphe/GreyNoise，启用并修复 Censys/DayDayMap；完成安全审计修复；多引擎 adapter 由 map[string]interface{} 迁移到 typed structs。 |
| 6/25-6/29 | ICP 比对、篡改检测、安全加固、测试覆盖与归档清理 | 新增 ICP compare 前端；增强篡改检测和安全加固；关闭 CI 问题；集中补 Web handler/middleware 测试；清理运行时产物并归档历史文档。 |

四、主题归类

| 主题 | 梳理 |
| --- | --- |
| 认证与权限 | 多用户体系、admin/operator/readonly 角色、bootstrap 注册、session/CSRF 强化、admin-token 权限提升修复。 |
| 调度器与通知 | 任务分组、模板、Runner 测试负载、任务 payload 强类型化、飞书应用渠道、通知持久化与验证补齐。 |
| 搜索引擎适配 | 修正 FOFA/Hunter/Quake/ZoomEye/Shodan 语法和字段映射；新增并后续收敛 Censys/DayDayMap/GreyNoise 等引擎；完成 map→struct 迁移。 |
| 浏览器采集与截图 | 修复 Extension bridge、登录墙识别、选择器、collect_and_capture、截图等待时间和图片推送。 |
| 安全与稳定性 | 覆盖数据竞态、XSS、panic recovery、CSP、rate limiting、SSRF 说明、配置热更新、运行时产物入库等问题。 |
| 前端体验 | 修复查询结果渲染、错误展开、API 错误显示、登录/配额页面样式问题；新增 ICP 比对 UI 和账号/设置页能力。 |
| 测试覆盖 | 新增 parser、history API、scheduler、notification/config/screenshot/ICP/metrics/cookie/user/middleware/CDP/tamper 等测试，Web 覆盖率从 54.8% 提升至 59.1%。 |
| 文档与工程卫生 | 维护实施计划、审计记录、memory；归档历史规划文档，清理 hash_store/coverage 等运行时文件。 |

五、提交类型统计

| 类型 | 数量 |
| --- | --- |
| fix | 49 |
| docs | 28 |
| refactor | 22 |
| feat | 21 |
| test | 10 |
| chore | 2 |
| style | 1 |

六、主要影响范围

| 范围 | 提交数 |
| --- | --- |
| adapter | 40 |
| general | 14 |
| web | 14 |
| docs | 13 |
| scheduler | 9 |
| test | 7 |
| screenshot/extension | 6 |
| security/auth | 6 |
| config | 5 |
| screenshot | 4 |
| security | 3 |
| icp | 2 |

七、按日期提交数量

| 日期 | 提交数 |
| --- | --- |
| 2026-06-02 | 13 |
| 2026-06-03 | 1 |
| 2026-06-07 | 6 |
| 2026-06-08 | 11 |
| 2026-06-09 | 18 |
| 2026-06-10 | 1 |
| 2026-06-11 | 5 |
| 2026-06-12 | 15 |
| 2026-06-15 | 6 |
| 2026-06-16 | 10 |
| 2026-06-17 | 2 |
| 2026-06-18 | 4 |
| 2026-06-20 | 1 |
| 2026-06-21 | 5 |
| 2026-06-22 | 7 |
| 2026-06-23 | 12 |
| 2026-06-25 | 2 |
| 2026-06-26 | 1 |
| 2026-06-27 | 6 |
| 2026-06-28 | 6 |
| 2026-06-29 | 1 |

八、后续关注点

- 6 月存在多轮 adapter 新增、修正、移除与强类型迁移，建议后续继续以真实 API 回归测试确认各引擎字段映射稳定。

- Web 测试覆盖率已经提升，但仍需关注跨页面端到端流程：登录、查询、截图、通知、定时任务执行和 ICP 比对。

- 运行时产物清理已完成，后续应保持 .gitignore 与测试输出目录同步，避免再次提交 hash_store、coverage 等生成文件。

九、提交明细

| 日期 | Hash | 类型 | 范围 | 提交说明 |
| --- | --- | --- | --- | --- |
| 2026-06-02 | 1b68df4 | docs | test | docs: 全部测试查询统一为 ip+port 组合格式 |
| 2026-06-02 | 545c063 | docs | test | docs: 测试查询改为单IP精确查询，结果控制在1条 |
| 2026-06-02 | 5895969 | fix | adapter | fix: Extension模式P0 — 补齐Shodan搜索引擎URL构建 |
| 2026-06-02 | 629cea3 | feat | scheduler | feat: 定时任务系统前端优化+Runner验证+飞书通知增强 (P3-P8) |
| 2026-06-02 | 6626b39 | docs | test | docs: 各引擎使用不同端口测试，避免重复结果 |
| 2026-06-02 | 74a6e72 | docs | test | docs: 测试查询从example.com/unimap改为稀有真实资产 |
| 2026-06-02 | 9ad7c41 | fix | screenshot/extension | fix: Extension模式P1 — 修复登录墙检测被success=false吞掉的bug |
| 2026-06-02 | b312879 | fix | security/auth | fix: 认证系统安全加固 — 修复CRITICAL/HIGH审查问题 |
| 2026-06-02 | d07b421 | docs | scheduler | docs: 定时任务系统优化与测试计划 |
| 2026-06-02 | d8468cd | fix | adapter | fix: 综合修复周期 — 31项修复 + 代码审查整改 + ICP/Hunter增强 |
| 2026-06-02 | dd9b19c | fix | config | fix: 修复剩余4项问题 — config数据竞态/账户页多用户/Runner命名/Update变异 |
| 2026-06-02 | ea28bc3 | feat | general | feat: 用户管理系统 — 注册/登录/CRUD/密码修改/角色管理 |
| 2026-06-02 | fe5f8b4 | docs | scheduler | docs: 更新定时任务计划 — 飞书通知已实现+浏览器采集测试+Chrome MCP |
| 2026-06-03 | fc37358 | feat | scheduler | feat: bridge token 认证改造 + 通知增强 + 定时任务 P3-P8 |
| 2026-06-07 | 3ce543d | docs | adapter | docs: 文档归档整理 + 三层采集/反爬架构 + Quake 认知更正 |
| 2026-06-07 | 5ffe1ab | feat | notify | feat(notify): 飞书应用渠道 (feishu_app) + 截图路径泄露修复 |
| 2026-06-07 | 72500ec | fix | extension | fix(extension): queryOne 移入注入函数 — 修复采集 0 assets 根因 |
| 2026-06-07 | bacfb03 | feat | web | feat(web): admin token 端点 + 账号页/设置页前端 |
| 2026-06-07 | c4b14d5 | fix | extension | fix(extension): 重配对 bug 修复 + 选择器修复 + options 页 |
| 2026-06-07 | f2d97da | fix | screenshot | fix(screenshot): 修复采集数据映射 + 添加 bridge 诊断日志 |
| 2026-06-08 | 0e3fcc3 | fix | adapter | fix(adapter): 五引擎语法翻译全面修正 + 截图 URL 更新 |
| 2026-06-08 | 0e8b257 | docs | adapter | docs: 实施计划更新 — 阶段二 P1/P2 已完成，状态头+Onyphe/BinaryEdge/DnsDB 标注 |
| 2026-06-08 | 3fd93de | fix | security | fix(security): SEC-1 轮换泄露 admin token + 清理 git 跟踪 |
| 2026-06-08 | 61c3549 | feat | adapter | feat(adapter): 新增 Censys 搜索引擎适配器 (P1) |
| 2026-06-08 | 7b013a8 | fix | docs | fix(docs): DnsDB 标注已停用，从实施计划移除 |
| 2026-06-08 | 7ea19d3 | fix | adapter | fix(adapter): FOFA B-1a/B-4a/B-7 修复 + ZoomEye分隔符确认 |
| 2026-06-08 | a3ed95b | fix | docs | fix(docs): 语法参考手册全量审计修正 + BinaryEdge/Onyphe adapter 修正 |
| 2026-06-08 | b9c5fab | fix | adapter | fix(adapter): 5引擎官方语法核查 + 4处映射bug修复 |
| 2026-06-08 | d80c7ad | fix | docs | fix(docs): DayDayMap 语法核查确认 + vul.cve 模糊匹配标注 |
| 2026-06-08 | ee6bc31 | feat | adapter | feat(adapter): 新增 DayDayMap 搜索引擎适配器 (P1) |
| 2026-06-08 | fd583b3 | docs | docs | docs: 全量实施计划 + 搜索引擎语法参考手册 |
| 2026-06-09 | 0e80116 | docs | screenshot/extension | docs: 更新文档反映 API shim 移除 + 代码拆分进度 + 三层采集 spike 结论 |
| 2026-06-09 | 1705600 | refactor | screenshot | refactor(screenshot): manager.go 1189行拆分为4个文件 |
| 2026-06-09 | 179e269 | refactor | adapter | refactor(adapter): orchestrator.go 910行拆分为3个文件 |
| 2026-06-09 | 24a37f7 | refactor | web | refactor(web): 移除 API 旧路径 shim + 修复 monitor 测试 |
| 2026-06-09 | 398ee4c | feat | adapter | feat(adapter): 新增 GreyNoise 威胁情报搜索引擎适配器 (P3) |
| 2026-06-09 | 45ec4cc | docs | docs | docs: CLAUDE.md 标记文件超800行全部闭环 |
| 2026-06-09 | 498d19a | fix | adapter | fix(adapter): DayDayMap cert 映射修正 cert.subject.cn → cert.subject + 测试 |
| 2026-06-09 | 4e621b6 | refactor | screenshot | refactor(screenshot): router.go 853行拆分为2个文件 |
| 2026-06-09 | 566fec7 | docs | adapter | docs: ENGINE_ADAPTER_PLAN 标记 TD-1 文件拆分已完成 |
| 2026-06-09 | 567c251 | refactor | scheduler | refactor(scheduler): scheduler.go 1545行拆分为4个文件 |
| 2026-06-09 | 5f43612 | refactor | tamper | refactor(tamper): detector.go 1797行拆分为3个文件 |
| 2026-06-09 | 710dcb0 | refactor | general | refactor: TD-2函数拆分+CR-3/CR-5确认+ARC-6/7/8架构改进 |
| 2026-06-09 | 838d7ce | docs | docs | docs: 更新文档反映9个大文件拆分全量闭环 |
| 2026-06-09 | 8fc7af7 | feat | general | feat: L1 Network层实现+函数拆分续+ARC-4全量验证 |
| 2026-06-09 | c6fcd38 | refactor | config | refactor(config): applyDefaults 446行拆分为7个子函数 |
| 2026-06-09 | cc8545f | refactor | scheduler | refactor(scheduler): executor.go 1720行拆分为3个文件 |
| 2026-06-09 | d08e992 | refactor | service | refactor(service): screenshot_app_service.go 817行拆分为3个文件 |
| 2026-06-09 | d1fecb8 | refactor | config | refactor(config): config.go 1074行拆分为4个文件 |
| 2026-06-10 | a280449 | feat | screenshot/extension | feat: L1 Network采集集成到combined collect+capture路径 + service层修复 |
| 2026-06-11 | 18eb288 | fix | general | fix: quota.html unclosed style tag caused 500 on quota page |
| 2026-06-11 | 79ce452 | fix | security/auth | fix: security & stability fixes — CRITICAL data race, P0 XSS, P1 panic recovery, resource monitor idempotent stop, fetch unified resp.ok check, screenshot app service RWMutex, batch metrics correction, cleanup goroutine, logger sync, dockerignore |
| 2026-06-11 | db05567 | refactor | security/auth | refactor: CSP unsafe-inline removal, admin endpoint rate limiting, handleScreenshot via Router, auth test coverage 94.7%, server.go split |
| 2026-06-11 | e6576d4 | fix | general | fix: login.html missing utils.css link — hidden-init class undefined, decoy fields/spinner/error visible |
| 2026-06-11 | f91584b | feat | screenshot/extension | feat: batch screenshot progress provider interface + main.js API refactor + full project audit docs |
| 2026-06-12 | 125b010 | fix | adapter | fix: query page loading stuck, timeout decoupling, engine filtering, domain corrections, login status display |
| 2026-06-12 | 138c6a6 | feat | general | feat: migrate query history modal from localStorage to server API |
| 2026-06-12 | 1ac93c1 | test | test | test: add history API integration tests |
| 2026-06-12 | 1e61088 | feat | scheduler | feat: add typed boundary structs for plugin, scheduler, bridge, and API responses |
| 2026-06-12 | 1fdedde | feat | general | feat: auto-save query results to server history on successful query |
| 2026-06-12 | 45dc40f | feat | test | feat: add history database, models, repository with tests |
| 2026-06-12 | 54f8d0d | docs | docs | docs: update CLAUDE.md with TD-4/L-05 completion and history persistence |
| 2026-06-12 | 579d00f | test | screenshot/extension | test: update test files for typed TaskPayload and BridgeCollectedData |
| 2026-06-12 | 687079d | refactor | web | refactor: migrate web API handlers to typed APIResponse structs |
| 2026-06-12 | 69f00e7 | refactor | screenshot/extension | refactor: migrate BridgeResult.StructuredCollectedData to typed BridgeCollectedData |
| 2026-06-12 | 76abf7c | refactor | general | refactor: migrate distributed task queue to typed TaskPayload and TaskOutput |
| 2026-06-12 | 7c9b174 | refactor | config | refactor: migrate plugin interfaces to typed structs (PluginConfig, HookData, HealthDetails, NotificationMetadata) |
| 2026-06-12 | 884aeff | feat | config | feat: add history config, database wiring, and API handlers |
| 2026-06-12 | 96afcab | refactor | scheduler | refactor: migrate scheduler to typed TaskPayload and TaskHandler interface |
| 2026-06-12 | a44a637 | fix | icp | fix: resolve PageSizeICP JSON tag collision that silently dropped ICP page_size=40 |
| 2026-06-15 | 0bb1535 | fix | general | fix: collect_and_capture syntax error — else if after else |
| 2026-06-15 | 987c310 | fix | adapter | fix: update stale Go CDP selectors for FOFA, Hunter, Quake |
| 2026-06-15 | 9d5de50 | fix | general | fix: collect_and_capture variable bug, HasMore field, parser consistency |
| 2026-06-15 | b7a9a34 | test | test | test: add comprehensive tests for collection/parser package |
| 2026-06-15 | d1cb19b | fix | general | fix: audit fixes — login wall, field regressions, code quality |
| 2026-06-15 | faed71d | feat | adapter | feat: ZoomEye selectors update, SPA timing fix, collect_and_capture, port extraction, web tests |
| 2026-06-16 | 1445247 | fix | adapter | fix: Hunter DOM extraction — remove tooltip cross-row pollution |
| 2026-06-16 | 36582f6 | fix | adapter | fix: remove Hunter-specific post-processing from capture.js |
| 2026-06-16 | 5ac6a4d | feat | adapter | feat: Go-side Hunter field cleanup (country/title/host) |
| 2026-06-16 | 905ff3a | fix | adapter | fix: Hunter extraction — protocol dedup title cleanup |
| 2026-06-16 | 93ac99e | docs | docs | docs: update verified issue list (13 items, all confirmed) |
| 2026-06-16 | aac6127 | fix | adapter | fix: Hunter dedup + country/title/host cleanup |
| 2026-06-16 | b30f49f | fix | adapter | fix: simplify Hunter title cleanup regex to avoid crash |
| 2026-06-16 | dce1220 | fix | adapter | fix: Hunter extraction — raw cell text + protocol/title cleanup |
| 2026-06-16 | e2b6097 | fix | general | fix: revert extractCellTextFromCells to span-based extraction |
| 2026-06-16 | f729655 | fix | adapter | fix: Hunter title/host cleanup — preserve domain, strip category labels |
| 2026-06-17 | 37bc1d9 | fix | security | fix(security): P0 admin-token privilege escalation + multi-user enablement |
| 2026-06-17 | 50dc187 | fix | adapter | fix: ZoomEye title precise extraction + Shodan timestamp field flow |
| 2026-06-18 | 307b328 | docs | docs | docs: update CLAUDE.md + memory with 2026-06-18 fixes |
| 2026-06-18 | a6948bd | fix | screenshot | fix(screenshot): Unify wait timing to 15s + fix feishu_app image push |
| 2026-06-18 | aba13aa | fix | web | fix(web): rate-limit + frontend interaction bugs (CSP, hidden-init, typos) |
| 2026-06-18 | d013932 | style | web | style(web): modernize UI — indigo accent, layered shadows, gradients |
| 2026-06-20 | fb6dcdb | refactor | adapter | refactor(adapter): remove BinaryEdge/Onyphe/GreyNoise engines |
| 2026-06-21 | 0a6adeb | fix | adapter | fix(adapter): Quake 响应解析兼容 data 为对象格式 |
| 2026-06-21 | 5bf4ab1 | fix | web | fix(web): 修复查询结果表格不渲染和错误展开失效 |
| 2026-06-21 | a283689 | docs | adapter | docs: sync CLAUDE.md remaining-work to 7-engine state (fb6dcdb) |
| 2026-06-21 | e588988 | docs | adapter | docs: 记录 2026-06-21 前端/Quake 修复（14 项） |
| 2026-06-21 | fe30cbd | fix | web | fix(web): 修复前端 API 错误显示与交互问题 (10 项) |
| 2026-06-22 | 07581a8 | fix | censys | fix(censys): rewrite adapter for v3 API (free tier, Bearer token) |
| 2026-06-22 | 4fa161c | docs | adapter | docs: 记录 ZoomEye title 清理修复 |
| 2026-06-22 | 76d6535 | docs | security/auth | docs: mark FINDING-003 SSRF as already fixed by urlguard.SafeHTTPClient |
| 2026-06-22 | 7e619f8 | fix | zoomeye | fix(zoomeye): 清理 title 中的元数据前缀 |
| 2026-06-22 | 8e23f9f | fix | security | fix(security): audit FINDING-002/004/005/006 + doc corrections |
| 2026-06-22 | f89d4b1 | fix | daydaymap | fix(daydaymap): rewrite adapter to match actual API format |
| 2026-06-22 | fa314ed | feat | engines | feat(engines): enable Censys + DayDayMap with API mode |
| 2026-06-23 | 1476490 | refactor | adapter | refactor(adapter): migrate ZoomEye (17→5) and Quake (12→6) to typed structs |
| 2026-06-23 | 1bcc688 | docs | adapter | docs: mark Shodan timestamp + ZoomEye title as fixed (both resolved in 50dc187/9debb8f) |
| 2026-06-23 | 4b8de2b | refactor | adapter | refactor(adapter): migrate Censys from map[string]interface{} to typed structs (25→0) |
| 2026-06-23 | 58ce180 | docs | docs | docs: update memory files with map→struct Phase 7 patterns and knowledge |
| 2026-06-23 | 72c6674 | fix | scheduler | fix(scheduler): close ScheduleType validation gaps + harden persistence/notifications |
| 2026-06-23 | 7fb4998 | refactor | adapter | refactor(adapter): migrate Shodan/Hunter/Fofa from map[string]interface{} to typed structs |
| 2026-06-23 | 84c23d7 | docs | adapter | docs: update memory files — Phase 7完结, ZoomEye/Quake patterns, json.Number/json.RawMessage tech constraints |
| 2026-06-23 | 989df6b | docs | adapter | docs: update remaining work — Censys/DayDayMap verified, ZoomEye fixed, exe gitignored |
| 2026-06-23 | 9debb8f | fix | shodan,zoomeye | fix(shodan,zoomeye): map last_seen/timestamp to UnifiedAsset.LastSeen |
| 2026-06-23 | a2a6beb | refactor | adapter | refactor(adapter): migrate DayDayMap from map[string]interface{} to typed structs + fix tests |
| 2026-06-23 | b6b8714 | docs | docs | docs: update map→struct migration status (Phase 7 complete, 799→~170) |
| 2026-06-23 | e8dc3c2 | docs | adapter | docs: finalize map→struct migration (ZoomEye+Quake, Phase 7 complete) |
| 2026-06-25 | 6f98928 | feat | icp | feat(icp): add frontend compare UI for /api/v1/icp/compare |
| 2026-06-25 | c52e20f | feat | security/auth | feat: tamper detection enhancements + security hardening |
| 2026-06-26 | a203049 | fix | general | fix: close out CI workflow issues |
| 2026-06-27 | 3398534 | docs | adapter | docs: update Censys/DayDayMap verification status (2026-06-27 real machine API test passed) |
| 2026-06-27 | 4ada8e3 | test | web | test(web): improve coverage from 54.8% to 59.1% — add tests for notification handlers, config handlers, screenshot handlers, ICP handlers, metrics, cookie handlers |
| 2026-06-27 | 637f1e5 | fix | adapter | fix(adapter): ZoomEye protocol field mapping — use transport protocol field, remove invalid url→site mapping |
| 2026-06-27 | 88c6ca1 | fix | security/auth | fix: security audit 28/28 + map→struct refactoring (Phase 1-18) |
| 2026-06-27 | ba4f8b7 | docs | docs | docs: mark map→struct refactoring as complete, prohibit future redo |
| 2026-06-27 | d0e148f | chore | general | chore: remove runtime artifacts from tracking + update .gitignore |
| 2026-06-28 | 332b02f | test | web | test(web): improve middleware_security.go coverage — cspNonceFromContext 40→100% |
| 2026-06-28 | 59ffc71 | test | web | test(web): improve user_handlers.go coverage — handleGetUser 19→88%, handleDeleteUser 16→74%, handleListUsers 47→82% |
| 2026-06-28 | 5acfefe | test | web | test(web): improve middleware_auth.go coverage — adminToken 31→100% |
| 2026-06-28 | 7ac2ae9 | test | web | test(web): add validateTaskPayload and task handler tests for scheduler |
| 2026-06-28 | c6a0244 | test | web | test(web): improve cdp_util.go coverage — resolveCDPURL 37→100% |
| 2026-06-28 | e257b35 | test | web | test(web): improve tamper_handlers.go coverage — tamperAllocatorFactory 33→100% |
| 2026-06-29 | 12c8169 | chore | docs | chore: archive historical docs + clean runtime artifacts |